## Slide 1: NGI meeting
Madrid
September, 30th

## Slide 2: CESGA Site - Agenda
Availabe Resources
Tasks
Roadmap
Issues
Questions?
9/29/2010
2

## Slide 3: Resources - Hardware
GLITE 3.1 – Compute Nodes:
  32 bits: 76 servers
  64 bits: 40 servers available (on demand)
  2 CEs (32 bit & 64 bit)
  Central services: more than 10 servers dedicated
Cloud computing servers
  32 servers quad-core
  OpenNebula
  Available on demand
Concurso actual
  Aprox. 512 cores adicionales -> migrate glite 3.2

## Slide 4: Resources - Human
No additional staff yet
Issues:
  Contract
  New law
  Waiting for recommendations on how to apply
Plan to include 3 more people
9/29/2010
4

## Slide 5: NGI – International Tasks
Coordinación de las reuniones de IBERGRID
Actividades del ROD
IBERGRID Regional Nagios
WMS para Nagios con más recursos (8 cores y 8GB)
IBERGRID HGSM
VOMS
Accounting and Metric Portals
LFC
MyProxy
TopBDII (Réplica)
RGMA de la NGI
Accounting Portal de la NGI

## Slide 6: NGI – Operations Tasks
OCTOBER 2010. NGI Operations Manager's Agenda
Oct 10: deadline for submitting your NGI deployment plan of regionalized tools.
Oct 11: deadline for submitting comments to the gLite 3.2 transition plan:
  gLite Collaboration draft proposal
  critical issues preventing deployment of gLite 3.2 components need to be reported on RT
Oct 18: deadline for supplying requirements for ARC, gLite, UNICORE middleware (EMI project). Requirements are gathered on RT, ticket 331
Oct 20: deadline for providing requirements for operational tools (EGI-InSPIRE JRA1). Feedback to the OTAG mailing list:
  tool development roadmap
  EGI-TF tool roadmap session
Oct 26: deadline for submitting second EGI-InSPIRE QR

## Slide 7: EGI Tasks
JRA1
Portal de accounting:
  Portal global y portal regional con HGSM
Portal de métricas
SA1
Stage rollout: glite-APEL
Plan de transición de EGEE a EGI
Coordinación Operaciones junto a IFCA y LIP
SA2
QC Verification

## Slide 8: EGI Tasks - Progress
Portal de accounting
  Adaptación a GOCDP PI-V4
  Tier2 view and report (GGUS #62135 #58980)
  Maintenance & Support
Portal de métricas
  Solve issues on:
    Availability & Reliability data adquisition from Gridview
    View to report on all NGIs

## Slide 9: EGI Tasks - Roadmap
Roadmap Portal de Accounting Regional
Release date New functionalities
Dec 2010 Improved installation support
GOCDBPI-V4 support
March 2011 New improvements based on NGI
feedback
June 2011 ActiveMQ support

## Slide 10: EGI Tasks - Roadmap
Roadmap Portal de Accounting Global
Release date New functionalities
July 2010 GOCDBPI-V4 support
Tier2 report improvements
Tier2 view improvements
Dec 2010 NGI View V1
Support for the new Italian NGI structure in Tier2 report
and Tier2 view
March 2011 NGI View V2
Application Domain Accounting first release
June 2011 Installed Capacity
Report with the Contributed CPUs
Parallel job support
Sep 2011 Local job accounting
Application Domain Accounting improvements
Storage accounting first release
Improved parallel job support

## Slide 11: EGI Tasks - Roadmap
Roadmap Portal de Métricas
Release date New functionalities
Dec 2010 Update current metrics to support new
releases of the tools
Availability/Reliability calculations
June 2011 New features requested by JRA1/SA1
management teams
Update current metrics to support new
Releases of the tools
Dec 2011 New features requested by JRA1/SA1
management teams
Update current metrics to support new
releases of the tools

## Slide 12: General Status, issues
WMS con problemas, usamos WMS CERN para el Nagios (GGUS #62575)
Portal de accounting y métricas:
  Mantenimiento del servicio y solución de incidencias
  Desarrollo de nuevas funcionalidades pendiente de contratación de nuevo personal
Portal de métricas no funciona con GSTAT, han cambiado la forma de servirla